**Initial Product Backlog**

**Release 1:**

|  |  |  |  |
| --- | --- | --- | --- |
| Story Point | Sprint | Feature | Task |
| 19 | 1 | Create and view Project | 1. Create project    1. Send email to non-working developers 2. View project details    1. Project name    2. List of developers    3. Status    4. Deadline |
| 15 | 1 | Manage Sprint | 1. Start sprint 2. View sprint progress 3. View PBIs status |
| 43 | 2 | Create and View Product Backlog | 1. Create PBIs 2. View PBIs    1. Product backlog page       1. Feature name       2. Description       3. Remaining Sprint Size       4. Original Sprint Size       5. Estimate of Story Point       6. Cumulative Story Point       7. Status       8. Total remaining PBIs       9. Total Remaining Sprint Size       10. Total Sprint Size    2. Product backlog item detail       1. Feature name       2. Description       3. Remaining Sprint Size       4. Original Sprint Size       5. Estimate of Story Point       6. Status |
| 17 | 3 | Modification of PBIs | 1. Edit details of PBIs 2. Change priority of PBIs 3. Delete PBIs |
| 7 | 3 | Creation of Sprint tasks from PBIs | 1. Copy information of PBIs to Sprint Backlog 2. Create Sprint Backlog Items from the information retrieved |
| 33 | 4 | Create and view sprints tasks | 1. Create tasks for PBIs 2. View tasks    1. Sprint backlog page       1. Feature name       2. Task name       3. Estimate of effort       4. Cumulative effort in vertical and horizontal       5. Total capacity of developers    2. Sprint backlog item detail       1. Task name       2. Estimate of effort       3. Status       4. Task owner       5. Task assistants |
| 11 | 4 | Modification of sprint tasks | 1. Edit tasks details 2. Delete tasks |
| 13 | 4 | System access | 1. Internet access    1. Login page    2. Define user type for different privileges |