Product Backlog for Sprint 2:

1. As a user, in order to enhance the account security, log in system is required so that user can access to interface.
   1. Input space in login page for user to input their username and password.
   2. Options on User page to set their new password

Estimate hour: 8

1. As a developer, I want to move PBIs from product backlog to Sprint backlog so that I can work on it in Sprint Backlog.

A. options for developer to move PBI to sprints

B. add PBIs to selected sprint backlog.

Estimate hour: 8

1. As a developer, I want to create tasks for PBIs so that I can break PBI into tasks.
   1. In the Product Backlog or in the detail of its items, it should be a create button to create tasks from the selected PBI
   2. The fields provided by PBI can by automatically or manually filled to the task.
   3. Record the time of task creation.

Estimate hour: 8

1. As a developer, I want to edit task so that I can fill the information into new created tasks or modify old tasks.
   1. There is an edit button to edit the selected task.
   2. Show all the information of tasks in Task Edit Page.
   3. In the edit view, all editable items can be edited by the task owner.
   4. Option in edit view to save the information.
   5. Record the information of new edition.
   6. Option to back to sprint backlog view.

Estimate hour: 8

1. As a developer, I want to delete tasks so that I don’t need to finish the useless tasks.
   1. There is a delete button to delete the selected task.
   2. Move the tasks from its PBI.

Estimate hour: 4

1. As a developer, I want to take ownership of tasks so that developer team can assign jobs to its members.
   1. At the starting point, the task may not be own by anyone, developer can declare the ownership of the task and start working on it.
   2. Option on task page for developer to take ownership of task.

Estimate hour 4

1. As a user, I want to know total effort hour so that I can determine how to assign tasks.
   1. Show the total effort hour in sprint backlog page after calculation.

Estimate hour: 3

1. As a user, I want to know total burndown hours so that I can know the progress of this team.
   1. Show the total burndown hour in sprint backlog page after calculation.

Estimate hour:3

1. As a developer, I want to know the remaining hours so that I can know the progress of this team.
   1. Show the total remaining hour in sprint backlog page after calculation.

Estimate hour:3